THE KYRGYZ REPUBLIC
“Bishkekteploset” Municipal Enterprise
Project Implementation Unit 

“Bishkekteploset”

Project

“Heat supply improvement project”
Project Report on Socio-Environmental Compliance for January-October, 2025
Component 1: Improvement of heat supply reliability and efficiency of the district heating system
Sub-project: “Replacement and reconstruction of section of “Vostok” main network, Start-up Facilities I, III and IV
Environmental and Social Consultant 




            Zhumaliev K.
Bishkek, 2025
Table of content

3ABBREVIATIONS


4Background


51. Description of the subproject


72. WB policies and procedures on safeguarding measures


103. Grievance redress mechanism


114. Monitoring and reporting


125. Conclusion and recommendations


13Annex 1. General Layout of “Vostok” network


14Annex 2. Facilities recovered by the Contractor


15Annex 3. Certificate of completion of work


16Annex 4. Photos of tree planting


17Annex 5. Monitoring of works and Training


18Annex 6. Contractor’s GRM


20Annex 7. Contractor’s Code of Conduct


27Annex 8. Contractor’s LMP




ABBREVIATIONS
ARIS

Community Development and Investment Agency
“BTS” ME

“Bishkekteploset” Municipal Enterprise
CP


Condensate pipeline

DED 

Design and estimate documentation

Dn


Nominal diameter

EIZ


Eastern Industrial Zone

ESMP 

Environmental and Social Management Plan

GRM 

Grievance redress mechanism

IUK

International University of Kyrgyzstan
LMP

Labor Management Procedures
OP


Operational policy

PIU 

Project Implementation Unit

PS (НС)

Pump Station

PPU

Foam polyurethane 

RN


Return network

SEA/SH

Sexual exploitation, abuse/sexual harassment

SDD

Social due diligence

SN


Supply network

SNiP

Construction norms and rules

SP


Steam pipeline

TC (TK)

Thermal chamber

WB 

World Bank 

Background 

Heat supply improvement Project (HSIP) in the Kyrgyz Republic (KR) financed by the World Bank aims to improve effectiveness and quality of heat supply in the project target areas.
(1) improving the reliability and efficiency of the district heating system (DHS) in Bishkek, 

(2) improving energy efficiency of public buildings. 

Direct Executors of the HSIP are “Bishkekteploset” ME
 for component 1 and the Community Development and Investment Agency (ARIS) for component 2. 

The implementation of the HSIP will have a favourable impact on the proposed project facilities by improving the efficiency and quality of heat supply for heating and hot water supply.
Implementation of the HSIP Project will have positive environmental and social impacts and favourable impacts on the proposed project sites, improving the efficiency and quality of heat supply for heating and hot water purposes. Under component 1, Environmental and Social Management Plans (ESMPs)
, Grievance Redress Mechanism (GRM)
, Grievance Redress Mechanism for PIU staff
, Subproject Social Due Diligence Report (SDDR)
, Tree Inventory Report
 have been prepared to manage social risks. All prepared documents have been published on the website and distributed to stakeholders.
This report summarizes the status of construction works, information disclosure, awareness and adherence to the ESMP, GRM, SDDR, Code of Conduct by the personnel of the Contractor: Consortium “China Road and Bridge Corporation”, “Shandong Junhui Constraction Group Co.” and “Technotop” LLC (Contractor) and “Amarc” LLC.
The HSIP is expected to have positive social impacts on a wide range of stakeholders and beneficiaries including: residential, public and commercial customers who will directly benefit from the modernization of sections of the main heat network.
The following environmental impacts are expected: noise, soil and water impact due to construction activities, vehicle traffic restrictions during construction and rehabilitation activities, construction dust and debris, and worker safety. However, these adverse impacts will be temporary and dependent on the construction site. And they can be freely mitigated by implementing appropriate prevention and/or mitigation measures.
Negative impacts on the natural environment, protected areas, historical and cultural heritage sites are not expected as the project will be implemented in an urban area.
There may be a risk to the safety and health of workers and the public during works and during operational phase. However, it should be noted that these risks will be reduced through proper management and implementation of the works.
1. Description of the subproject


Type of activity: reconstruction
Types of planned activities under the subproject: "Replacement and reconstruction of section of “Vostok” main heat network. I, III, and IV start-up facilities"

Design and estimate documentation (DED) for subproject was prepared by “Seureca” company. DED was approved by the Chui-Bishkek Territorial Department of the State Agency for Environmental Protection and Forestry under the Government of the Kyrgyz Republic on November 21, 2018 and by the Department of State Expertise under the State Agency for Architecture, Construction, Housing and Communal Services under the Government of the Kyrgyz Republic on July 23, 2020. DED was revised and approved in 2022 due to rising prices for building materials which was approved by the extended meeting of the General Directorate of “EPP” OJSC - "Bishkekteploset" on April 22, 2022.  No technical changes related to location, length and right of way of the network planned have been made.

The length and diameter of pipelines to be installed by sections of the Subproject “Vostok” are given in Table 1 below.
Table 1. Length of reconstructed start-up facilities 

	№
	Name of start-up facility
	Location
	Length
	Diameter of pipelines, mm 

	
	
	
	
	Existing 
	To be installed

	1
	Ist start-up facility (works were completed in 2023)
	СК-В-3а to СК-В-4
	330 m
	2 Dn 700 mm
	2 Dn 900 mm

	2
	IIIrd start-up facility (works were completed in 2023)
	Thermal chamber to СК-В-9


	814 m


	2 Dn 700 mm


	3 Dn 900 mm



	3
	IVth start-up facility (works were completed in 2024)
	СК-В-9 to НС 4
	760 m
	2 Dn 700 mm
	2 Dn 900 mm

	
	TOTAL
	1 904 m
	
	


IVth start-up facility

Works on reconstruction of the section of the main heating network "Vostok" were carried out from CK-B-9 (approximate landmark – 7th April street, turn to the building of the International University of Kyrgyzstan) to pump station HC-4 (approximate landmark - pump station). 
The reconstruction commencement date is March, 2024, reconstruction completion date – October 2024. Length of the route is 760 m.

The contracting company, based on its capabilities, developed the site in parts. Route of IVth start-up facility including previously completed sections I and III can be found in Annex 1.
The reconstruction of CK-B-9 (approximate landmark - 7 April Street, the turn to the building of the International University of Kyrgyzstan) and then from CK-B -9 to the south to CK-B-13 underground pipeline of the heating network of 2Dn-900mm in polyurethane foam insulation in reinforced concrete trays is installed.

From CK-B-13 a respective transfer existing pipelines of 2Dn-700 mm to one 1 Dn-900mm being designed was performed.
From CK-B-13 to CK-B-14 the pipelines of 2Dn-900 mm and 1Dn900 mm by 3Dn900 mm in polyurethane foam insulation in reinforced concrete trays were installed.

The reconstruction of CK-B-14 with installation of sectioning valves 2 Dn900 mm in it with transfer in 1Dn1000mm (Supply system) pipeline and 1 valve of Dn900 mm on pipeline of Dn900mm (Return system) with the following re-laying of existing pipelines from CK-B-14 to HC №4 (approximate landmark – pump station) with 1 Dn1000 mm and 1Dn900 mm in reinforced concrete trays was performed.

In CK-B-9а, CK-B-11, CK-B-13 and CK-B -14 existing consumers were switched to reconstructed heating network. 

Metering units were installed in pavilions between CK-B-13 and CK-B-14 without narrowing the pipeline diameter. The length of route is 760 m.

As per SNiP IV – 5 – 82 p. IV sec. 5 this heating main line was constructed in confined conditions (7th April street with the intersection of streets and crossings) and was characterized by the presence of three main factors: density of automobile transport traffic in the immediate vicinity of the work site; extensive network of existing underground networks, presence of high-voltage lines to be suspended or relocated; as well as preserved green plants in the immediate vicinity of the work site.
The reconstruction works on section IV were completed in October 2024. All reconstruction works were carried out in compliance with all measures prescribed in the ESMP. There was a responsible person on the contractor's side who was responsible for compliance with the ESMP. Information banners with subproject information, including subproject name, duration of planned works and GRM with contact details were displayed at the construction sites, portable pedestrian bridges were installed, signs were put up, etc. Ongoing environmental and social monitoring was carried out by the Project Implementation Unit (PIU) and the technical supervision company Consortium UTA, Decon International & Inter Engineering Group, which involves regular monitoring of all physical works carried out by the contractors and consequently monitoring compliance with the ESMP requirements, which includes all mitigation and/or minimization measures.
Minor remarks were made during the construction works which the contractor eliminated in a timely manner.
“BTS” ME, concluded a contract with “Amarc” LLC (subcontractors - ‘Ekson’ LLC and “Engineer Montazh” LLC) for “Design, supply, installation and commissioning of 2210 heat and hot water s metering units with remote data reading and processing for individual heat substations in apartment buildings”. The contract includes preparation of design for installation of heat and hot water metering units with remote data reading and processing, delivery of equipment and materials, installation of heat and hot water metering units with remote data reading and processing, commissioning, software installation, equipment commissioning and training. Commencement date - 05.10.2022, completion date - 30.09.2025.

Table 2. Installation of metering units
	No.
	Name of Sub-contractor
	Installed/ units

	
	
	

	1
	“Ekson” LLC
	1105

	2
	“Engineer Montazh” LLC
	1105


	
	Total
	2210 


Contractors carry out measures aimed at ensuring employee safety and preventing accidents. This includes complying with instructions, using personal protective equipment, conducting briefings, monitoring workplace conditions, and responding to accidents and emergencies.

2. WB policies and procedures on safeguarding measures
The PIU with the technical supervision company and the contractor employed for implementation of this subproject made every effort to ensure that the subproject is implemented in accordance with national legislation and WB environmental and social policy requirements, including implementation of the following mitigating measures:
The ten safeguard policies as well as Policy +1 "Access to Information" present a set of safeguard mechanisms applied by the WB in the interests of beneficiaries, clients, stakeholders and the WB. Their application allows avoiding negative impacts on the environment and human life, minimizing and/or mitigating potentially adverse environmental and social impacts of project activities.
The HSIP project is categorized as Category B for both anticipated environmental and social impacts based on the type, location, scope, sensitivity, nature and degree of potential adverse environmental and social impacts.
After the work was done, the contractor restored everything and brought everything to its original condition as stated in the ESMP (Annex 2):

Gazprom Neft Asia Gas station
· The asphalt pavement has been restored;

· Lawn was temporarily relocated and then restored to its old location;

· Curbs have been reinstated;

· Drip irrigation system was temporarily removed and then installed after construction works.

“Dasmia” café
· Spruce plantings were temporarily relocated without damaging the roots and then re-planted on the old site;

· The foundation was restored;

· Fencing was temporarily removed, then reinstalled at the old location;

· Asphalt pavement has been restored;

· The lightweight structure (metal slide) was temporarily dismantled and installed after the construction works were completed.

In place of the uprooted trees, on October 21, 2025, the contractor (Consortium “China Road and Bridge Corporation”, “Shandong Junhui Constraction Group Co.” and “Technotop” LLC) prepared tree planting sites and planted 55 trees at the IVth start-up facility. A Certificate of Completion of Work for the tree planting was drawn up and signed (Annex 3). The contractor planted birch trees at this site (Annex 4).
Before the start of works, trainings on compliance with social and environmental requirements of the WB, as well as trainings on safety during works were conducted for subcontractors Ekson LLC and Engineer Montazh LLC involved in installation of metering units. Total number of participants - 16 (Annex 5).

The contractors prepared the GRM for employees (Appendix 6), the Code of Conduct (Appendix 7), and the Labor Management Procedures (LMP) (Appendix 8), which were reviewed by employees and signed.
The objective of the GRM is to register and redress any grievances that may arise during the project implementation phase and/or any future operational issues that could potentially be resolved during the implementation phase. The GRM is established to quickly and transparently address concerns and grievances without any consequences (in terms of costs or discrimination) based on any messages submitted by individuals affected by the project.

The Code of Conduct and Ethics is an internal organizational and regulatory document that represents a set of moral and ethical standards of behavior and communication (ethical standards) for employees/contractors within the organization and in the outside world.

LMP includes: providing the organization with the necessary personnel, improving their productivity and efficiency, creating favorable working conditions, developing employee loyalty and initiative, and complying with labor laws to achieve the organization's overall goals.

In order to comply with the WB Policy, all prepared and updated documents within the Project as well as annual/semi-annual reports are published on the website of the “BTS” ME
.

Notification of the commencement of the upcoming works. Prior to the start of reconstruction works, entrepreneurs and local communities and the objects located in the reconstruction areas were notified about the works to be carried out through official letters, existing communication channels (project website, social networks, official letters, etc.).

Health and safety of local residents. Risks to health and safety of local residents during the reconstruction and operation phases were mitigated by “BTS” ME by taking appropriate measures. In addition to the above notice of commencement of works, information banners with subproject information, including project name, duration of the planned works and GRM with contact details were placed at the construction site by the contractor. Easy-to-read warning signs, including signs warning of hazards (e.g. moving machinery) were prominently displayed in risk areas.
Access to homes/facilities. Particular attention was paid to ensuring unobstructed access to homes and business facilities such as: shops, warehouses, office buildings, gas station and “Dasmia” Café for delivery of goods, access of residents/workers/customers to these homes and/or facilities. All mitigation measures were strictly followed to ensure that there are no both permanent and temporary impacts on access to houses and/or properties along the reconstructed network.
Uninterrupted road traffic and free movement of people. The works were organized in such a way as to ensure uninterrupted road traffic and free movement of people. The public, including businesses and people living in the immediate vicinity of the works, as well as drivers, were informed of the temporary traffic closure several days in advance (via the project website, social media, information boards at the sites, through the media, etc.) to minimize impacts. Appropriate visual traffic safety signs were installed and displayed at all times, especially when temporary alternative route changes are necessary. These included temporary footbridges, paths, speed limits, parking spaces, etc.
Informing the local population about the interruption of engineering networks. During network relocation, water, electricity, telecommunication and internet services may be disrupted for a short period of time. In order to minimize impacts, entrepreneurs and people living in the immediate vicinity of the works were provided with the date and time of interruption of engineering network several days in advance (via the project website, social media, information boards at the sites, media, etc.). 
Local authorities and relevant services were also informed.
Restoration of land, asphalt road, fences and other facilities affected by construction activities. All facilities dismantled by the Contractor as a result of construction activities under this subproject were restored to their original condition by the Contractor. 
Tree planting. Trees may be uprooted. After construction works, it is planned to plant saplings on the place of uprooted trees at the rate of 3 to 1.

Relocation of engineering networks. The Contractor is responsible for the restoration and regular dissemination of information related to the relocation of associated networks, both municipal and private.
3. Grievance redress mechanism

The GRM was approved on March 28, 2023, GRM for PIU staff was approved on March 28, 2024, and published on the “BTS” ME website for public access to information. The purpose of the GRM is to record and address any grievances that may arise during the project implementation phase and/or any future operational issues that could potentially be resolved during the implementation phase. The GRM aims to resolve concerns and grievances quickly and transparently without any consequences (in terms of cost, discrimination) based on any communications made by project-affected persons.
Project beneficiaries affected by the project (directly or indirectly, positively or negatively) as well as other citizens can use the GRM to submit grievances and appeals.
The GRM for the HSIP is managed by the PIU. Grievances and appeals can be expressed at any time during project implementation.
There is no fee for submitting a grievance, appeal, comment or suggestion.

Citizens/beneficiaries/project affected parties can submit grievances and appeals related to the project-financed activities through following channels:
1) Appeals of citizens can be transferred during receptions of citizens by the management of “BTS” ME according to the reception schedule.

2) Oral or written grievances against project personnel (directly or through project meetings). If project stakeholders submit verbal feedback/grievance, project staff will submit a complaint on their behalf and will be handled through the same channels.

3) Mail boxes, located at the address: 2/1 Zhukeeva-Pudovkina st., Bishkek 
4) Letters are to be sent to the address: 2/1 Zhukeeva-Pudovkina st., Bishkek, PIU/WB
5) E-mail: piu@teploseti.kg

6) Tel.: (0312) 61-11-69, (0557) 61-11-66, (0777) 61-11-66, (0701) 61-11-66 
7) Web-site BTS” ME: www.teploseti.kg
The project should provide flexibility in the channels available, make sure that the addressee has different contacts to submit a verbal grievance, and grievances addressed to the wrong person or organization will be forwarded to the GRM responsible.
If the applicant is satisfied with the answer, discussions will be held in a group or individually to further clarify the positions. These meetings will be attended by senior management and the final decision on the action(s) will be made.
The total number of grievances is 3. All grievances were resolved.
No complaints and grievances within the framework of the contractor's GRM have been registered.

There were no accidents during the works either. 

Sensitive grievances
Given the standards for the prevention of sexual exploitation and abuse/sexual harassment (SEA/SH), which in accordance with the requirements of the World Bank, at all stages of the Project implementation, all project staff will be informed about the understanding of the principles for controlling and preventing the risks of SEA/SH. The GRM will ensure the access and confidentiality of the grievance redress mechanism and will also allow the complainant not to fear retribution. SEA/SH issues require some additional measures:
· A GRM will be available and will ensure the confidentiality of personal information;
· Outreach activities will be held to inform about the GRM, including sensitive grievances;

· GRM focal point for SEA/SH related concerns, if any, will be appointed by BOJSC “PP” – “BTS” PIU and communicated to locals in the project area as well as Contractor’s workers;
· The principle of confidentiality of the GRM will be included in the subprojects’ ESMP and duplicated in all information materials.
4. Monitoring and reporting
PIU with the Technical Supervision company “UTA, Decon International & Inter Engineering Group” are responsible for monitoring the compliance of all activities financed by the project, compliance with the WB policies applicable to the HSIP, as well as the requirements of national legislation. Environmental and social monitoring involves regular supervision of all physical works carried out by contractors and compliance monitoring of the ESMP, which includes all mitigation and/or mitigation measures. 

Compliance with the ESMP is a mandatory requirement for the contracting company. Furthermore, the contracting company shall appoint a responsible person who will be responsible for the implementation of the ESMP during construction. PIU monitored the implementation of the mitigation measures provided for in these documents and notified contractors to take corrective action if deficiencies were identified.
In case of persistent non-compliance and violation of the ESMP requirements, the PIU may levy a penalty for breach of contract. The ESMP will be included in the tender documents for the works, which will oblige contractors to comply with the abovementioned documentation.
The PIU is responsible for documenting the results of environmental and social monitoring by completing and maintaining construction supervision forms on a regular basis, narrative monitoring reports to be submitted to the WB on a semi-annual basis. These reports summarize the status of construction activities and mitigation measures related to the recommendations made in this report and the site-specific ESMP. This report will also include disclosures during construction activities, awareness and compliance with the Code of Conduct by contractor personnel, handling and resolution of grievances, etc.
5. Conclusion and recommendations
All activities were planned in such a way to avoid any impacts under the World Bank’s operational policy OP 4.12, "Involuntary Resettlement" as (land acquisition, whether permanently or temporarily, loss of income, public assets, business loss, facilities and trees etc.) and mitigate temporary impacts will be caused by the subproject as indicated in ESMP.

The population, including businesses and people living in the immediate vicinity of the works, were informed about the planned works and the relocation of engineering networks and possible short-term disruption, temporary impacts and mitigation measures.
Also, everybody were informed that in case of any adverse impact on their land and/or assets, World Bank policies apply, namely OP 4.12 Involuntary Resettlement. Compensation, if any, will be paid for all affected assets in accordance with the RPF prepared for this project.
Comprehensive information on the project's GRM for expressing any grievances and suggestions related to the project activities was provided. For public access to the information, the GRM was published on the website of “BTS” ME, also all contacts were indicated on the information banners. 
All measures specified in the ESMP and the SDD were followed by the contractor. Minor remarks were made during construction works, which the contractor eliminated in a timely manner.
The PIU of “BTS” ME together with the technical supervision company “UTA, Decon International & Inter Engineering Group” Consortium monitored the compliance and implementation of all mitigation measures. The Technical Supervision Company provided the PIU with a monthly report on compliance with social and environmental measures.
Annex 1. General Layout of “Vostok” network[image: image25.png]



[image: image26.png]AKT BBINOJNEHHbIX paﬁoT Ha 1Mocajiky jiepesbLes

r. Bikex 21 oxrabpa 2025 .

B cootserctsun ¢ Kowtpakrom Ne: IDA-HSIP-ICB/W/2022/3 ot 6 mapra 2023 roza,
Tonpsnunk  Kowcopumym «China Road and Bridge Corporation», «Shandong  Junhui
Constraction Group Co.» 1 OcOO «TexHOTON» BLINOMHHA NOATOTOBKY M0CATOUHBIX MECT A
JICPCBLEB H NOCAIKY AepeBbe Ha yuactke [yckosoit komnsexe [V B KonuuecTse 55 wr.

TMonpamunk: Koncopunym «China Road and Bridge Corporation», «Shandong  Junhui
Constraction Group Co.» 1 OgQQu(Texsotom

LI




[image: image27.png]


[image: image28.jpg]


[image: image29.jpg]


[image: image30.jpg]


[image: image31.jpg]


Annex 2. [image: image32.jpg]


[image: image33.jpg]


[image: image34.jpg]


[image: image35.jpg]


Facilities recovered by the Contractor
Annex 3. Certificate of completion of work

[image: image1]
Annex 4. Photos of tree planting


[image: image2]
[image: image36.jpg]


[image: image37.jpg]


[image: image38.jpg]


[image: image39.jpg]


Annex 5. Monitoring of works and Training
Annex 6. Contractor’s GRM
[image: image3.png]1

w00 hscrpiffon 2

Aupextop 0600 o
7

Mexamman paceworpera u yronsernopenns xatos

L Buetcune

Ko Pecry G «O nopsaxe pacevorpeis oGpauer
TPURIAID 07 4 yas 2007 roxa Ne 67, o TpeGosaio mpouEAYp pesmoaw mpockTon,
dmancupyenux Beewmpuioe Buos (Crpareriseckaa ocnosa nomtesens acerns 5
exteanioen. Cpynma Bocsupuoro Banka (Staegie Framework for Mainstreaming Citizen
Engagementin World Bank Group Opertions), ymepaena b 2014r., o »coorercra
€ HOTOKCHIANH anTKOppy OO moxetnn [y Beesunproro Bawa. paspatora
Mexamion pacesiotperus %105 (MPK) s 0c00 Hecepfthpeien”

B coommerersimn ¢ Jaxorow Kiupres

Uem MPK — yeunene nozorsernoctn Genedwiunapon 1 saimepeconamsix cropoi it
npexocrannerne pam. [— oGpamo cnsm
(obpaueHa/oTsums wanoGu/mpeviowewns). - MPK  npescrasiser  coboli  exaisy,
TIOIBOOUIN BUABIATH  PELIATS NPOGIENH, HTPATBIONUIE TPOEKT, B TON HCAE: Xa710G1:,
CORIIILIC G MEPINH M0 JAITE OXPAL OKPYANOMIC] CPEIE H COUNMIHHBA BOIPOCaS,
HENEIGHOTO  CTOT0BANA  CpexcTS,  waoynOTpebteiA  mommowowsn.  ouias
TPOIAHOCTS i nOTOTETIOGTS, MPIK Manpamfen 1 cHICKCIM PHCK HenpeaNCpeitioro
DOSAGHETIIR 1 FPUAAAI/GEHEGIIUIIPOR 1 CIYMIT BAKIILM MEXANSNOM 0GpaTHol cui 1t
By, KOTOpHi nOCIYANT yyLCHIIO BOVIEHCTENA MpoCEK T,

MPXK, paspaorasnsi s paiax Oc00 ¢/e43:4/5 nocrynen 1aa neex paGorinkon, smovas
THINICCKIE, PENTHOMIE, FENICPILIE  PYIHe CHEINTBILE [Py, Mexanas mkmotact o
eG4 I TOTBKO NOIYEHH i PETHCTPALINO 42108 1 oGpaeHH, Ho W X peuiie,

I Ofume noaowenns
i OKYNEHT BRTOSIET MEXAIIM PaceNOTe K106 1t oGpautcinl, KoTOpu Gy et
Aocrynen s paGonuukon 000 R L T —————
i npeocTasnenn 0G0kt dopssi GOPATHON crnsh.

10601 1 ofpauiensin MOTYT Gurmh BupaReits B oGoe spex
npoexra.

Tlama 3a Hoay 106, oGpaumenll, KoMMEITapHES 1 TpezRO eIl e BNaETCH,

L —

111 Mponeaypr
1 Kaanut s nozas xanod
‘CONIaB CAEAYIOIE KAKAIL, TIOGPEACTBON KOTOPHX PAGOTHINKH NOYT MOMBATH HatoG

obpanenns:

+ Voruue an nncouemie o Henocpesermo wa sepes nerpent
5 ,,..M.,a...,a..m.mwcy,smm,mlﬂ,ﬁﬁj Kot sz





[image: image4.png]000 /g eetrfpllions i 4t

o Tenehons: £J0 45040 50
o Inexrponnas nowra 0c00 e s Izhenerriona.

#3272 f(} st07f ey
2 Konduienumasbnocts, u koudamkr mirepecon

KantoGh 1 OGPAUCHNA MOFYT GbITh NOZANH QOWNMHO, H KOHQWICHIAATLHOCTS Gyt
oBecresena BO BoeX CYUIS, BKIIONAN, KOTIA HIBECTHO AWML, OZHOMEE Ka106y. TTo 210/

Ipitie GHLTH CO3MAMEL HECKOTHKO KANATOR 1A NIOAAH K106 i UIK YCTPAE iR KOHIAKTOS
SUNTEPECOBAHHEIX CTOPOH.

3. Ciop/ moaywenne &an06 u obpauennii

Thio, o7y uaowe KAT0BY, AT opNY KL10GH! H OGPALLEHHA W NPEOCTABHT Gopuy.,

KOTOpa GYET A0CTYMHA IABHTEIIO 1A JATIOTHEHHS HATPAMYIO, H HIODB! HESANETHTETEHO
oTmpaBITS OTBETCTBERKOMY CrewaHCTy 110 MPIK.

4. Owmernawaofy u odpamenne
TpiisToe pemenie Ha MoTyseiiylo Kato6y G0 OSPAIEHE HANIBIACTCA 0 Tew e
KQHATAM, KOTOpHe GBI JA10KYMEHTHPOBHA TPH PeTHCTPALH Xaio0hi /oGpamicins.

asmuTeh TAKKE GYACT MPOMHPOPMHPOBAH B MHCHMEHHOR 1T YCTHOT dope 0 ToN, 510 OoKa
MOKET OGKUIOBATS ewteHHe, NPHIATOE Ha IEPROMIATEHON ITAIE.

Mentezep MPXK 3anpocT y 3asBHTe1s 0GpATHYIO CB35 OTHOGITEABHO TOFO, YAOBICTBOPAET i

OTBeT 1k AEHCTBHE 1 3TO GyeT 3APHKCHPOBAO BMECTE ¢ NOPOGHOT MopMaeli 0 KatoGe
W npHATON oTBeTE.

5. Boswommoers oGmanopaums

B cayuae, ot SaABHTEAL YIOMIETBOper OTCTON, OGCYAA€HHS GYAYT IPOBOTITLCA B rpymie

I MIUBIAYATHHO VIR AQTHEIICRO YTOUNENNS OCTABTENHBIX MO3HIH. B avx Berpesiax

TIPINYT YHACTHE BHCHICE PYKOBOICTBO, 1 GY/IET NPHIATO OKOHSAT/bH0e Petieie o AcicTsinn
(eficTaimx).

JaABHTEINO HeE NPENATCTBYETER NOABATH aneanAumo 3a 0c00 «Yzuce £/ ecnu onlona ne
YIOBTETBOPEH IPEUIArIENSIM OTBETON. SaonvO<

Osiaxomneitst pabotiunkin 0cO0 « Lirce gt /R )5 e

» Tomwuoer, Teacgon

U P [20EF Vounadll ffurslisk D¢ 50 15
2 Yoiokt/a O Jragic g s o-fort| 0555755753
3 (Dol Lrsguce; e g,

)

rs

7a
OSSO P Al Y
255 52 v 23d]

FGrwh oy Paaflumpidey





Annex 7. Contractor’s Code of Conduct
[image: image5.png]KOJEKC AE/I0BOT0 OBEAENIS! 1 STHKN

N AT —

- KOpIIOpaTHBIHA KA - CORpeNCHIE OpFAMIMAINONHHE CTAMIAPTS, MPHHIUITL
HAGOPS UEHNOGTEIl  HOPA, KOTOPiC pery UPYIOT ACHCTAM H HOBEACHE we0nex
e —

- Kopropamimias KyITiTYpa - coBOKYINOCTS MOZe7cli TOBCICHIE, KOTOpic

npoGpeTens opramisauell B mponccce AUTALN K Buewne cpee
Tpelell WTErpA, NOKIABLIN CBOVD HSKTHBOCTS 1 PIICTAEN S

[ —
UCAOBCICCKHI KAINT - SIS, YNEWHS, WIBLIKH, KOTOPHE NOTYT G

[ —

- Kompmit wirepecon - imyaus, b Koropoll UM HTEPRCHH COTpYAIKS, B
PRI NGO 1 CAOIY ATRHOCTIX OGRNHOCTER, MOTYT Ty, B
nporBOpeIE € WTCpecaN KoNTI

[ A TP —
L T T T ———"
oGunecroon (re. renaepunex) pasml MEAy sy 1 AN, [H
DRTONCT GKTI WACKIIA, KOTOpHE HAHOGIT  ucEKI, 01080
HNOROTHICCKU YUIEPO LT CTPUIAINA, YTPO CORGPILEHI T aXTOR,
IHIYRACHC 1 TOWBOLIOE ANICHNE CBOG0AL BUIGOPS, CORGPUIIENLE KK 1

O MeCTaX, TaK 1 53 S0KPHTIN AP (IASC 2015 1),

2. Ofume nooxe

2.1, KoAeKe mOBEACHIK 1 9THKN- Y TPCHII 0PI SaLHONO-HOPNATHBEA ORI,

pecTaBIAOUE CoGOllCBOX MOPATIHLD  HPIBCTNIEX HOPN OBEACHIA 1 OGULEHI (HOPS!

o) oYK T KA 0 B Mg
23 s w400 i i s s
Kochihn), Aowasts P s weoSes s weps s coSodbue s Koren

FaKOHE B OTHOMICINI CER HMEET IPABO M COOTBETCTBY oMee TooeAN KOAeKea, nOBeeiie
23, Fnanne  cobmonerne NOAOKeNHH KOAEKEA AMIAETCR OMN 13 KpirTepies ot

Kasecrsa npodbeccuonaabolt 3K cotpy K Kovna
24, KopeKe NRCICH pyKOBOCTON K A€HCTENNO D BOMIKIIOREIINI KovTKa 1

irtepecon 1 mirzepecon KoNIAHL, & TAKAE B ADYIHX CHTYaILAAX T
2.5. 1o nonpocay, chsamuan ¢ pmomenen Koxexca, corpy e Koranim, spsse

oBpanTicn k awpekropy Kovannn





[image: image6.png]26, Kownaua 3aupaumaer Korbiunesivsansiocrs, Wiopaiwi  Tpasa CoTpymnson
KoNMaHiW, 5 ¢y 448X MpeOCTaBREH A i i popyai 0 Hapyesii Kogexca.

27. Kt corpyank Kownaionw, tomwes Gus, npowpopuposario o Kogerce.

KoM TPEGY T 0T AC7OBLI ApTHEPOB CoBTI0eHHA HOPM, CHAIIHIHEX C NPEAYIpCATEIAENM
W IpeAOTpAEIHEN KoppymK.

28, Kkt corpymme. Ko, npu oonapyKeit nexpesmis npoticcon,
YpamaemsecKnx mponeayp,

BIpIC BICCTH COOTBCTCTBYIOUC NPEVIORCHIE 10 ik
coBepUICHCTBOBIHIO PyKoBoCTRY Kovtamu

3. e, 3anwsn w ofaaers, npuvenenns

3.1, Ocnomnsie ueaw n sazaw Konexca:
- Gopunposanie KynsTyp nosezer

B npoLCCce HCTOTHEHHS 0OBOPA/KONTPAKTA ©

‘Kownanmell, nanpanienof wa KOMTITENTHOE, HHexTHBHOE BHITOCHIE CBOI O5HNOCTEH!
W byt n o boei AOBPOCOBECTHOETHO;

- COBTIOENHE BCOKI ITHYECKIX CTAIAPTOD NOBEACHHS;

- NOIEPAaIHE BHICORWX CTANASPTON TpOeCCHONTLON ACATELHOCT,
- CAEAOIME Ty MPAKTHKEN BEACHIA JCRTETLHOCTI

- COBIIME I NOACPANHE QTHOCHES AOBEPH H BIUMHOTO YBaKCHI;
- CACAOBNME MPHHIUTY COATENOf OTBeTCTRCHHOCTH KoNnarin;
- HeOyENvE TEIEpIOTD HaCHIE;

- COBTIOCHME SAKOHHOCT H IPHHKTIX Ha Ce% 10TOBOPHL OGRSTETLETS;

- HOBEHNA TpOIPATIOCTH H KOHTPOA b tesTensHoeTH Kosmasinn;
- mpeaympeACHIA W npEAOTHpaL
aexrennioen Kowname,

Ak DU 4 YCAOBHH BOIHHKHOREHILA KOPPYILI B

- nommimenna tovepus rpuk K Kounamn w yKpemaenio teiosofi penyraii
Kownamun

3.2, 06mers npwenens Korexcs:

© BSANOOTIOLICHIL GOTPY.UKOR B IPOIESCE TPYA0ROH ACHTETHHOCTH;
T

- maoCHCTINE ¢ BAPTHEPIH, KOWTPAICHTANH M [DUKIAANI;

3.3, ipmnnaas Kozeke, Kownain IOATBEPAACT Choe CTPEATEHIE K BtcoKoNY YPOBILD.

KOPHOPATHBHION KyALTYPH, OHIYETCA COBTIOIATS €10 NONOKENI, BICAPATS I MpHEISTS X &
Pr—et

3.4, Kkt cotpyuink Koumaiumn BpUsaer a ceGs obareasersa 1o codiociino
oo KOAEKed € NONENTA OBHAKOMACHI,

4. Ocombe npUMIIL By eI Wi

4.1, OCHOBIIAG NpHILAILA BSNOOTHOENH COTpy KON

410, Corpymuman  Kow ]
pOCCCHONATLIE 1 AWIHOCTIME KINECTEY A4 AOCTIKENI micoxoll e
ewrennocn Kikaoro w Kosmaiun u





[image: image7.png]4122 Coooa Kkaoro, KaK corpynnka Kownais, CYUEETYT e 2 Gt crofoa
apyr

4.1.3. Corpy NI Hecy T OTBETCTREHH0GTS 1 INEROT OGAATETCTRA, KK MEPEA ool T
nnepen Kownavei

414, OcHOMINI  KaNECTRINN KIKIOTO  COTPYAWNKD  SRIAOTCA  ynacie,
HPABCTRCHNOCTS,  CoGAIONCHHE  CyGopuawn,  MPOPECCHONIIN,  OTHETCTRHNOCTS,
AMCIUTLAMNUPORNOCTS, PELIKTEHHOGTS, WANIATHBIOCTS, COBPEMCHNOCTS, CTPCMICIHE &
DUJBTINO, NCCTHOGTH,  GTKPHTOGTH,  CIPIBEATHBOCTH # GOGTIOIEHILO. BHEOKOFO yposis
KopropTHBION Ky TP

415, OmHOWCHAS © COpyUMKNH CTPOFICE W MPHMININIX 0ITOCPOMHOTO
ANOACTCTENA, YRGS H SETROTD HETOTACHNA BYHMHSX OGRSATETCTS.

416, KoMIaS PAcCMITPHBSET deronesckull KATHTA, KiK. HCTOHHX YCIEiof
ACKTEAMHOSTH. Y ITHBIOTEH VS HTEpechs COTPYNHKOB, YIGTACTCA HINGHHC PR
X NOTCHII, OGSSTICUENHO. COUKMLULDN FapRITH 1 COBTIOICHIO. KCHHOCTHSD.
npuopiTeTos.

417, Kowaeiwas paora otpekactcs » coswectoli iemensoeTt Konam
A1PABEHIO] H HOTYELIE NKEHNAILIOR POSYTHBIOCTS.

418, Kueauih e KOMGNIS CHOCOBCTRYET COXpaHEHIO MOSKTHBHOH aTvocbepis &
Kownas,

Tlommenne wrxa KoMmaw, pEAmisyercs nyTew oprama  cossecriol,
[i—r—

42, Tpaswua nosezen s xorexTine

42,1, Omwowmenus MeKny BcewH COTPY TR KOMDRIN HOKT AEMOSpaTISECKHl
[ ———

1422, Corpyins Kownai, ipH SUIOTHEINH CORY 05 XAHOSTEH BOLIEPANSAETER o7

1) moforo. mu mcKkuBANKA 1 ACHETIR AUCKPINHIBLOIIORD XApRKTER 1O
M S ——
N T T R ———

2) rpyGoctn, npowmrcuh - upencSpexITEBOTO  Ton
T T T —
Dupakel W peniuek, AT,  DPSISTCTRYIOI HOPNATUIONY OG0 Lt
ORI HpOTHBONPAIOS HORCAIC.

[t p——

423, Compyaumn. Kownaii CIpeNstes Gums pexumman, 00poKersTETLALN,
OpPEKTHNH, BTN 1 IPOSBIATL TEPTIBOST b OGLIIN ¢ KOAETAN 1 YN
rpaa,

42,4, Bl i corpynkon Kosuasiu, i Hcromwenun i ceon oGsaiostel,
1 S4mHORNOCTH O YeAOM ACKTETHIOSTH, HOTREH COOTHETCTRORATS OGLIETPHHATONY GO,
otopu T CAEPKUIOET, TPALHONHOCTS, XY PRI,

4215, Ocobywo uenoem, A KoMt IpeACTAATACT iethe Gararh b kowaia, 110
[ ——
penyosorpenx Kozexco.

TR T ———

T T T g ——
[T TP A R ———
ero compyauna.

3




[image: image8.png]0000 « Ljueess g fisitroon

427, Corpymmin Kownawn oGgoyiorcs e AOMYCKATH YHMKCHNA JHSHOCTH i
POQECCHONATENOTO WK CHORX KO
428, Corpyaumiar Konainu oByiorcs e 10myeKTh TEHIGPHORD HICHLIAA
429 Tipn ouenin 10 paGoMM BOMpoCaM €O CTOPOHS! COTPYIKOR HEZOTYCTIit
WOCTHHE | OTHOWEWNS B WOGHX e opwax, @ TWKe BMPAGOTKa . perneri,
HECOOTRCTETBYIOUIN HOpNAM KL
42,10, Kownais npiuserersyer paymiiie Gopus OBUIEHIA COTYIKDD - CORMCCTIOE
BHMOMCIE TpocKTOR, oBcyCE . peueiie PASOWD BONPOCOS, BPAGOTKG OB
Manpamteli PRI, @ TaGKe CoRMeETHOE NPOBCACHIE KYTBTYPHMX N CHOpTIBI
eponpiuTai
4211, Corpyuncn Kounas o6myiores npossiATh pasysiny1o 38601y O ToN, 105t X
JfCTEA e BPEILIN PYTIN, HEAOMATS TGO SAKONOIATETCTRS, B TON SICTE 10
IKOOTHH, OXPaE TpYAA i OGLIETHITI HOPNGN ITHKIL
4212, Compy i Kounatn o5myiorea OyiEpANBATLCE OT 0B KOPPYTLIOHHED
MoK AT, B0 CAYKEGHOE NOKPOBKTETLCTSO, KONBTAKT HITEPESOs,
PRCKPUITE KoM ILICHLIATLIOH HEGONGLLI, XHILGHIE CPEICTS, BT
4213, Corpymmar Kounauin oSmyiores HOKTOWT, BOSNOKHOCTS HEIOTHI0RLA
opiaun Kownann 1t o 1 WHOH HETPABONGPHON BHTOTI, He CORIARTS 0B
1A Ry SEHIUA IO, MOy PABOTO 5 Konmasn,
4214, Corpymunn Kowmaumn obmyioTes GepexHo  OTHOGHTICH 1t HGHOT0B4TS
wymectoo Kowanin.

4215 Comyum  Kownam  oGmyores  coSmomm

suyrpet
pacnopszoK/pernasirt Kownauu.

5. Bamuma o7 ceRcyATLMOH JKCIIYATALINN, CORCYATLNOTO WAAPYTATCALCTE 1
cereya1LOr0 AONOTATEILCTEY

Corpymmkax  Kownainu anpeieno  sumamicn  cexcyaioh  sxcnaysrauicl,
ey MBI HAIPYFATETLCTON i GOKCYRILIIN JONOTATEILCTHOM

5.1 Jla enel macroauero Konexca:

© CeKeyaitan SKCYATAIIA CUIUACT 7OGOC VioyTOTPESACHI AN HOKYIHHE 13
S0y HoTpEIEHNE. YAMINII MOTORCIHEN, BIACTHO I A0DCPHEN B CERCYATHHIX LIRS,
KON, B UACTHOSTH, NPHOGPETEI ACHC
cexcyaaLIOl HKCTAYATALIN APYTOFO ANLS;

© CoKeyILHIOE HUIPYTRTLCTE0 OYKMAET (HIHECKoe AelCTRE WA YrPosa BHIIECKIN
AcicTBHEN CEKCYMILHOTO XpaKIEps W50 ¢ TpICrC
R perm—

+ coxcyauioe JOMOITEILCTIO OMAMICT NEACMNTEILIOE HOBCACH GEACYAILHOTO

AGAKTEpa, KOTOPoE MOKET OGOCHOBIIND CHITATLCA OCKOPGHTEAILIN Il YWIMITEAMIAN K
ocnpMaTLCA Kk TaKOROE. Cexcyan
jonesciE  BEPIILHOND,

(f, COUNATLHOR W TOTITINECKOH BT O

epaBILX YEAOBIAX,

AOMOTTEACTBO MOAET BEONaTS B CEH A1060E
JBCPOATLIOTD I QUHECKOT0. Xapatepa, B ToN WIEIE
IACHNCHIAC  1EKTPORHAE COUUICLA, It NOKET HATI, NECTO NEXY AMIAMH OHOT0 H TOT0
ryp——




[image: image9.png]0600 Lucertf e

52, Cercyanonas axmumnocTs corpyuxon Kowmauh © AL, HE J0CTHTL
Bospacra 18 st (peeisa), aunpeniena ewmHcNO 0T COTIAEHA peGeH. OuGosio
TIPACTIBAEHHE O BOTPACTE PEGEHK He ABTAETER ST OT OTBCTCTOCHIOCTIL

53, Compyinman KoM 07K TposoiTh NOTATHKY W MPHNANGTS NCpit 1o
TPEAOTOPAIEHI0 CEKCYRIRHON KCITYATALAN, CERCYATLHOTO HAPYTATETLCTE  CEKCY i oro
OMOTATCLCT i PearVpOBHHO Ha Wi, O AOTIS COREHCTBORSTS ORIIUIIO TONOLI 174
KBTS TONOU: KEPTO # NOTCPIIEOIN, CHIXINYR0 ¢ WX GE0ICHOTHO 1 33Tol
MR OGEAYAHBIHEN, TCHNOCOUHTHYON OLAEPAXOT H IOPILTSECKIN YT, &

TaKe cOMCHETIORAT CROCIPEMEHHONY, Ge30MACHONY W KONBHISHIIATHONY AOCTYTY KEpTS i
OTEpIEBIN K CPeACTREM PaBOBO AT

5.4, TN CERCY AU AOMOTITETCT, B MaCTHOCTH, BKTIOUAIOT:

© JHUHTEIHE WA OCKOPBITEALIbE AMEKUA O CERCYATHHOH OPHEHTLI Kt
eACpHON WIEITHAHOCTH SETOBEKa;

+ OCKOPGHTEALH4E OBPALLICHIA TN BHNA G FCHACPHOI/CeREYaTHON KOROTAIICH:

© KOMMEITAPIH GEXCYAALHORD XAPAKTEPA 10 TOBOTY BICLINET0 BALS, OICAZI Kt cTei

© OUeHKa CekeyRTHHOH IPHBTEKATETHOCTI YeToRex

© HACTOHB NPHAQLICHNS s CHAHHC I TIOMBITI CKTONMTS K CEKCY.
© HCTpHCTORME M TAIH CEXCYATBHOT XapaKTEPa

« HEKETATEILAIE TDHKOGHOBEHIL, B TON WHCAE LUK, TOVTONKBAINE, NOTIERISANE
P ——————t

1070GIOIE CeReyQMHE HECTH

© PCORIBRIIC XA W NOXACHLK CTYRCH 1) I T HEKIOTOS
- OTIpaBKa cooGHLEHA CSKCYATLIOTO XSPUKTERA B 10GON opaTe

© pRCHpOCT I WA AENOHCTPIPORMIC HETPHMACNX b CEKEYATLION OTHOCI
oGPk N BHAEOPOTHKOR B TOGON popyaTe

"+ OMTKS COBCPUICUA L CODCPUICHH WACHTCTICHNRX ACHCTRN CKCYaTHIOND
apaTepa, BRI ISHIHIORIIE

55, Corpyamix Kownasiu, Koropi CHETET, 4T0 HOABCPICA TPECACAORMNEN, NOAET
oo o o B sk MeXSIINA PACCNOTPEIL X108 W COOTRETETRYIOUIENY OPTy

e e e
o o o oo .

P ————e—

Corpymnon Ko WAIEAEIA W2 CORMESTIYIO SfesTuRII ACKTEIOCTS 1
UG X TGPTIEPO 4 IPUCTANAN.

6.1 Buiemione omoucia Koumaim CTPOfTen 1 ociose GoGaoneina npIiIon
OO YRRCINA, OTKDHITOCTH, OOAITETIOCTH  OTHETETHEMNOCTH.

62, Jlemmemmocrs Kownamin opuemiponsia wa wmreanoe n xhpermimios
comyacerso ¢ mapriep.

LR A —— T p—

6.4 1ph BoIHKIOBEHI PAIOFAACHH W CHOPOB OCHOBIAN ICTPYNEITON 1 PIETIX
ARTAOTCH HPCrONOpI W IOHEK KONTPONICEOR




[image: image10.png]0000 g fas

65, Koumaum mucrpunmser w noyepameet ¢ IPEICTANTCIINA oprsson
TOCYBCTIIOR  BRCTH YRDRTCA G, - KoNGTRYKTHBHLE, IPOSPSIAS O,
HCKTIOIOWNE KONIINT WHTCPESOR . ocuomanie W COBTOIENN MOWIIIET TS
Kiaprnexon PecnyGna,

66. B Kounammn cofmonseres mpuun  nepioraicnna  Koudizenaision
[—

7. Corpyumn Kot o5oyiores ofecnesuaars e, TOwoe i Corscosaice
PCACTARACHNG T KNI i wOTERGEBIN € Y PETDENAIN Opraa
ODIAEMK MECTUOTO Caoy PN, ToSTIBHRR M TORPUISHISNH FACOT K 3c7y,
SIS opranA . cpeeraan Naccovol WHGOPYELIL 1 it
[ S———

63, Compymmon Kownaumn se gonycraor  puenpocTpasnss  ieioctonpuoi
AN, CORPTYA 11 EKRCR OB, EHOTIO R CESEHAT, HOTY I 056

HIOICHN CHORN CaYREHY OBRIOSTE e 10 HAHANHO B O AEHTETLIOCTS 1Pk
[rre—r—r)

7. O ernas pemenns ok ryaui

7.1, KoBxe e moeres micas s 3o KO pHKTS! HTEPECOB, KTOpise wory T
By e K ey CaEAYCT UpUGCraTL B HTYIAX, KOFAR NN HATEpeS COTPYIKS
poTHnoperur wirepeca KoTa, 1, KOF1a GOTPYAWIK NOKET PICCUSTPUBATLE, K35
HonyAITERS KOO KON BTOAS, BTN JAMINGENOR U T,

I R ————
MUY, CTUMTCR 103 TpOTH T,

7.3 DIPhETHIOS YIUIOHIORIINC TPCATPITIR CTPONTES Uepes Onpeaesers ok
B I N AN ——
OTRETETIIIOCTHCOTpY O ADNCKIT KOMBTHKT WiTEpEcon.

7.4 G y COTpYIMKS BOSINE KOMPINKT TSP, T0 O NEMEATITETL0 CO0GaaeT
9 370N PYROROTHTEAO, 3 YKOROTET. IPANINAET Pese OTCTpaTs, ar FAIOT0 7E31
[ —

2.5, Hinero s compyumukos Koumai e ieer 1pasa romionatc sexoueniani
NN 0t e KoMK Gy B B0 3.

6. B cyue, com compymn Kownnus, snoman seon obesaumocnn 0
orovopy/kompasey, weoBocHomN HOAKPEAOSE JUPORN, ANTERY, ocKopiAEHIN
ER - —
Bonpoc ero JANITH OF TAKIX TPOTHBOUPRRHI CHCTRNA AACKpEITHpYIOLETD Sapartep
Brocies s pacsorpenne upertopa Ko

77 B cayuae, com comymue Kownawmn, momas ceon obwmmmoc o
0r0Ropy/KONTPTS, HGOGOCHORLND HOHACPIEK COMINERIAN €0 3 NoppyUK i x|
IpoTisonpamiex ACACTIA, WACCT PO W ALY CBONN Tpan . cooriererm ¢
SaconosaTELc RN KIIpruncho PEcn Gancs, B 10w 91cac  cyAcGion nopue.

L T —Y
[ ———— -




[image: image11.png]0000 Jhiges g Apiginen

8.2 Bee corpyamn Ko soms Gurs osakowens ¢ noroxeiuunat Kozecca i
T aR————

9. Omercrennocrs.

9.1 Hapymenne Kotexea coctont » necofmogens nonoaeiil octoauero Kozerca,
orovops/xompaxra ¢ Kowmaed.

92, Carpymmmso Kowmani, 20msas: cofmosars wiTepecis Kowmaumm 1 He A0mycxart
BonMRHOBeIA KONpKT WrTepecos. [TpEAOCTABTATS MPOJRCCHOHRTLAYIO, OFLCKTHSYO
HCTpCARSHTYI0HPOPNALIO, BTOTHSTS ot OGRXMHOCTH B COOTBCTCTBI © YCTRHORIEHHLAH

HOPMAMI TaRIM OGPRSON, 4TO5L e TIOIPABATS A0BEPHE OBIIEETREHHOSTH B GeCTPICTFSETHOE
R a—

93 Copyuwn  Kownawwr, % wapyuewse meromero Komesea it
roBopoNKOKTSKTOR © Kounti, HECyT GTRSTETOEHHOCT B COGTBETCTONH ¢ JEAORA
oromoponlhoTpaO:

BnyTpeNI ARy KOMIBMIN N SAEOIOITELETION

Kesprcron PecmyGac.
[ — Y

s Tommmoere Terchon Tigm
TV (20 P 2 Ao
T Vgelas o Rl \osTrr 53
S i T e Pl G o550 275
= Ll o553 s20280 | PR G

1772

12,

‘M o /d_(feed
T

T

T

T

i





Annex 8. Contractor’s LMP
[image: image12.png]000 @W

Jupextop 0c00 «

Tpoueaypu: Vpancinis Tpyzosbivm Pecypeasit

1. KPATKIHil OF30P TPYOBHIX PECYPCOB, IIPHBIEKAEMBIX B PAMKAX
JAHHOT'O KOHTPAKTA

B coomercromn o cranaapron CIC 2 e Tpyaonse pecypeil ACIATEA W creayioutie
Kareropi: ocnoRME pAGOTHNKH, PACOTHNKI O KOVTPAKTY, PACOTHHKIL 3 4HCA 41¢HOD

MECTHOTO Co0BIECTRA (MECTHIX XITEAH)  PICOTHIKH OCHOBHK MIOCTABLLIKOS. B paikax
AQNNOTO KONTPAKT MPEANOAIFIETES, HTO B €0 PeATHSALIN BYAYT S31CHCTBOBAI OCHORKC

PaGoriKcorpy ANk 1 PABOTHNKH 10 KOHTPOXTY (COTPYAIMIKH MOCTABIKOR). B aition
PUVICAC NPUIONTCA OTHEDNME OTIX 0K TPYAOBX PCYPCOS, HCNODA . HEIOuiEHcH

popau:

1.1, Buaus pyaosuix pecypeos

Ocuoensie pasomnuxu
L1 BNOINGHIS KAIOHEB 31134 Oy YT SA1CTICTBOBNLI COTPYMMKH, OTBSIOINE 53

e 5419 GHIAHCOBAT MEHEUKNITT, S0KYI1KH, MOWKTOPHHT M OLEHKQ, COLIATEO-
IKOAOTHCEKHE ACTIEKTH, OBECIICUEHHE COBTIOACHIA YCTAHORIEHNLIX TPEGORINH 1 T.1;

Patommuu no xonmpaxmy
7113 MOBCACHIA HeKOTOpiAX pAGOT APEATIOTATAETCA MPHBIEHEHHE PASOTIIKOR 10 KONTPAXTY

(3 amea wecTi Horrech

1.2, Koawseerno padormkon
Gomuuks. Tlpeasapireasuo, ofuee KormiecTso corpyaukon Kownarn

Ocuoeue
ot 7 acioser, oKD oche Mnycka peanaM npockTa T WP MoXCT

NI

Pt o xoumpaxmy. Ha Tawion Tafi 1T TONNIX ASHHX 05 OGN KOTHIECTEE
DAGOTHIHKO 10 KOITPAKTY. DTa WP CTANET WIBCETHA NOGAE JANYCK MPOSKTA.

1.3, Onneanie ocroBiax pasoTkon

Beero maanpyere sasciicrnonare 7 ocHOBIL paGOTIIKOB.




[image: image13.png]000, ./4,.,)«% Mtirs

TIpeaycuoTpens CTpoTeLe paorss

Becw paGor J0mKHS TpOBODITICH ¢
coBaoneen C3C 1 noaiTHK Beewupaoro Ganka, » UEIRX HEKTOHEHI I Cuaricsa
AORIX TOCREACTON  pckcs.

1.4 Tpadpu npsacucins weoSromvt o ciant

B xone peanmaunn xowTpaxra ocuomiue pafosiks GyRyT paOTITE KPYTAONOAHO 13
00 crasry. Mo Mepe HeOBXOMMOSTH G yT TPHMIEKATLCA JONONHTEAHE PACOTHIGY
“Tounah Tpaduk npWBIEHEHH PaBOTHHIKOS 0 KOHTPAKTY CTAHET IHCCTEH TOTLKO 1 Goice

IOSINX TTATAX, OANAKD YA GEINAS MO0 CKRIT, 7O OW GYAYT MPHBAEKATICH A3
SR -—

2 OLEHKA KAIOUEBBIX PHCKOB, CB3AHHBIX C TPY10BBIMH PECYPCANIE
Puck, consannue ¢ paomuusas no konmpamy.

B PANKSX A10TO KOUTAKTS PEAYCHOTH CTPONTETHHE paoTa [ HEKOTOpI pior
BOMORIO GYIYT MPHBIGKATLCA PAGOTIH 1 KOHTPAKTY 5 WHGAY NCTIAX ieseil. B

Coomhercram ¢ Tipusurasie 3akynoK BeewpIORD Gaik, ¢ paBOTHAKINH GYAYT 3aKTIovers

cueNe KoNTRaKT, coomaETCTRyouE cransapry CIC 2 (osabeno ® HactH sanpera
ORI AETEROTD | TPHIYHTETLHOND TPYA).

Hpumox paboses curs u cansannoe ¢ mux zendepuoe nacuue (IH), a maxxce pucx
Uenaosatin OemCKaz0 mpyOa. B ONTPASTES GYA€T TpEAYENOTpeH OGSTETIL Ty,
SanpeumouR TENLEPHOC HIEHINE, WCTIONSORIE IPHNYANTETLHOTO TPYA, & COTPYNNEH

OMPOPYROLE pIoTY, GYAYT BECTH MONKTOPHNT 4 IO OTYCT, TOTIPRIOIE,
40 Tok0 Ty e HeROALSYETO

Pucku cemsannue  Gesonacocmo u suuenoi mpyda (BTT). I prcin Aciso cusrs, 1
o Gyags aaoncers o1 T pagor. JIOTAEH G, HOAFGTORAEH H AP (8 THCLNENHON BAE)

TIVTh, bcrouas TPOLEIVPI COMI . HOLIEPHIIE GES0NICHOR pabonell cpess &

coommereraun ¢ peSosarin CC2. B coomaererann ¢ 1YOCC nozpanons
o oGS HETOTIORINE CHOM PISCTHIKINN GSHOBMN CPEACTS AT

posccn A WX WICTPYITIK 10 TOXHNE GEOTICIOCT M OGeCHesHTL APy
penermuBiC NEpu.

Pucki cossamue ¢ yexoaunsi naiova ua patory.

Tiepuoa e, 1 KOTop GYAYT IHBICTLCH PAGOTIHEN, 16T OTpaISEH KBS

Pucku, cassannve o coepypownoil pubomoli. CyuecTayer onpesescsi pucs, 110

ottt CAAHIEREH TPIKTICD 1ATS OTPIGOTINIL 10COD Y NTLATSCH e CYACT,
e PAGorin ¢ Gy AT YL KOMIGHEANO 5 CHEPAYPOSINE e

B
motactcrmni € Tpy oM KoAGRGOM KUpADekoR PEGIAKI © corsaci paGoTouTes &




[image: image14.png]000 &Wzﬁ

NeCTRE | KOMICHCALNN 32 CBepNYpOwHyi0 palory OCHOBHEM COTRYINHKEN  Gyayr
TIPCAOCTABICHL AONOTHITENLHWE 4ack oTaixa 8 Apyre A (CTasa 174).
o6 exnarwTs aror puck,

accHOTPENHA X210
bex ‘PaspaGorait w iexpen Mexauiu paccorper

3. KPATKHit OB30P HAUMOHATLHOTO 3AKOHOAATEIBCTBA

3. Haunonazsuoe Tpyaonoe saxomonTeavero: yeaonus waitwa wa pasory

SakouonareaeTao Kuprincxofl PecnyGanis, pery pyioice ONpaRY TPYI3, OMIpSETcs v
Koneruryuwno Kupruncxoli Pecrybaucn . anoseer o ce6 Tpyiosol xogerc,
3acon 05 oxpatte TPYAW  ApyrHe HopwaTHBIc-npasoe kT Kipricscko Pecny G

B sactw yeaomi w npodeccuonansnoro Tpysa Kowcruryiss Keiprusexofi PecnyGmms
[N —

+ Tlpaso va Gesonachush Tpy. Janpeiercn HEnOAIOBRNE AETERORD H IHHYITEALHOTD
‘Tpyaa (crara 23),

+ Tipano wa omaex. Kapeguit weer npaso wa o7, Jaoe npaso oBecresiusacres 3 cier
YCTaHORAHIR MAXCHMATAON TPOJ0TAIHTELHOGTH PABOHETD BPEMEHH, TPESOCTAREIik
ONLTAHBIENOTO EAETOTHOTO GTIYCK 1 CHeHCAETLHIX BHXORILLY, 8 TAKK T
DX YCIOME, IPEAYENOTPEINL B 3KOHOTENLCTE. (cran 44);

+ Tipaso Wa oxpawy 3i0posts. Kukaull WNEET NPABO KA MEIMMEKYIO NONOLL:
(cramia 47);

+ TIpaso wa conasemyio sauuy. [PUATANIN FAPAKTHPYETES CoLaTLOE OGSCTEHCHHC &
TAPOCTH, B CryaE GOE3I  YTPATH TPYA0STOGOGHOCTH, HOTEPH KOPMILILL B CAys3s.
W OPAIE, NpeAyCHOTPEHH saKOMON (arss 53)

Toyaonelt koaeke Kuuprinckoft PecnyGansin (¥106 or 4 aarycra 2004 rosa) — 710 ockossoh
pABOBOH AGKYNEAT, Py NpYIOUIAH E BOUPOCH, CHOBHIE ¢ TPYZ0BLINI OTHOUEHIRNH &
Kutpruscko PecnyGuse. KOieke peryimpyer TYIOBME W apyIie KanpAyIo cassamie ¢
TPYAOM OTHOWCHNA, OGGETCHMBICT JUITY TPAB M CAOGOA BCEX. YUACTINKOB TPyA0BX
THOUIEHI  YCTAABTIBLET MIINATIM FOPANTHN DA  CBOGO 5 chepe TPy Craris 4
A0r0 KOEKER SAnpELLAET AUCKPHMANLUNG  PUITHYET BGEM TPGKIANIN PAsHe pe
11 TPy, HCKPANINIALIA B TPYAGBHIX OTHOUICHNRY 33MpeLea, Janpelnaeren yerananisars
K-G0 PLAIWAA TKISHBIT B IPHENE HIH TPEAOCTARRATS KOKHC-T1G0 NPy UECTEs,
KOTOPHE NOFYT PHBECTH K WAPYLUCHINO PABHAX BOSMOKHOGTEI 1 Glepe TPYS, HEAOM 16
OLVORUAWHOCTH, pAcu, 0N, OKE, PEITUOIHOR TIILATCKOCTH,  RoTHTHGKI
YEERAIN, COLIIHORD CTITYCS, INYWECTBEHIOTD NONTACI

Sapatioruas naara w yaeps -
KOWTPAKT W KOIACKTHBIC A0rOBOpH YCTOIBRINSSIOT ROpuy W PaIEp KONTEHGALNN 30
oy paary. Meca 14 3apaBOTHN AT pAGOTINKS, OTPAGOTABLICFD 28 3107 NP0
0Py PAOSEFD BpEMEN I BLMOIABIETD HOPMI TPYAA (TPY 0B OGRSANOCTH), He MOKET
U, ke yeTanoRaEAON 20KONON MMHINAIWHON ONISTH Tpy1a. B nMHNANIO OANITY
EPYAD e BKTIOUAITCA AGTARTS 1 AATHINY, TIPS M APYTH NOOLPITEAMME BRI,





[image: image15.png]000 Lfuespp Mpuien

TARAC BAATH 32 PAGOTY B YEAOBNRX, OTKIOKSOUIXCH OT HOPMATHHIX, 33 PRBOTY B 0c0Giox

KIUNGTIMCCKIX YGAOBIAX W W, TepPHTODHSS, NOTBEpFUIMXEA PUIOSKTHBHONY DA,
W KOMNEHCALLIONHLIC  COUNAANHE BiinTaTsa (crar 54)-

Sapaorian naaTa sunTawMBIETS e pee otoro pasa 8 Necal (cTaria 157). Howno oo,
PABOTOLATENN JOMKNH  KOMEHCHPOBATS camaniifi ¢ PaGOTOR YUEPD 310poB0
NYILECTBY DAGOTINKD, & B Cryiae CHEPTH PaBOTHIKD €70 CCMIA MIOAYVBET KONIICHEAL.

3 KONKPCTHAE TP PASPELICHS YA, OHIKO X PRINEP HE MOTT TpCszars 5)
OO o pacpa 38paGaTHOR e, npwTOwEHen COTpYNIKY (Tars 161,

Patonce npevin

Crawzaprian paouas wezean coctont ws 40 wacos. JU A, we soctarumx 18 ser,

SpEBETER YCTaraB TS CoRpaLICHNOE paGocs Bpa. KOTHCCTB0 <o B 2 1 i 5
EAE30 OIDCAEAAETOR B AOTODOpE MEKRY PAGOTORETEREN H OTPY KON (CTaTt 50

T nesarorwsecion  paBOTHAKOR  OGpEIOBITENLHNX _OprAMMSMIH  YCTAHIBIHBRETCS
CORPAULCNaA MpOIOTAINTEHOCTS PABOERD peven: e G0 36 1808 8 HEAETO (cTaTiA

376). B SOBHCHNOCTH OT JOTAHOCTH  (41H) CICUHATBHOCTH MIESATOTHYECKIN PAGOTHHKEN
GPAIRITCILNX OPFAIAUE, ¢ YICTON OSOGEHHOCTSH I TPYIR MPOIOTAITETLHOCT:
PABOYErO spencie (HOPMBL HACOB TICAATOTWACCROM PAGOTH 58 CTaky 3apsGorOf )
onpenenserca Tpamineascron Keupruscxoi PecnyGann. Tleaaronsseckin pasoriey
PUIpeLIAETER PACOTA 110 COBMGETITETICTRY, B TOW WHGAC 0. GHIOTHSHON AOTEHOCTH,
enewanocTH (crarua 379).

Paotonarens obwsan npesocTamT el

U, IO AT 8 BOSpACTE 20 MOTyTOpS AT,
IOTOTNTEALHHE NEPCPLILE 1A KOPMIEHIA PEGENXE: 30 MINYT 4epes Kapezsie 3 vaca padors

iy v y paoTaIOLIC ACHLUNKH A8y Wik G0Aee AETEH, B BOACTE 0 HOTYTOPS 76T,
HPOAOTAITEALIOETS AONOMITERLHOTO Mepepus cocranser | uac. Tlo 3anpocy Kenuu
AOMOINITESHME EPEPMBHI NOrYT GATS IPHCOCAINEI K NEpepbiBY 1% OEALIX i 0Ge3a G0
1 CYNNIPOBIION BLAE TIEPEHCCEHS 1 HBHAI0 1N KONEL AGONEFD ek (paGoNef cHenk) ¢

ooTBErETRyOLUIM €10 (c€) corpauienuen (cTaTia 309). CpOI 1t NOPAAOK mperocTABIEHK
NCpepUSOR YCTAHIBANBIITER B 10T0BOPe.

(Cramun 304 sanpewtseT MpHACKITS GEPEMENILIN KEMILMN W AeHLIN, WNEOWHX eTE 8
BOTPACTE 10 3% T, K BEPAYPONMOH PIGOTE WA K PAOTE B BUXOH A, & TaKKE OTIPABAT:

WX B KOMAAIpOBKH, PIDCIIOCTCH PAMIEKKTL K COCPAYPOUIOR paoTe W oTIpaRasTE

KOMAIANpOIGH ACHLU, WSCIOUIX AT B BSPACTE 0T 3-x 10 141 2, 10 ToKO ¢ Corasci
wen

Bpews oraua (nepepuints)

Bigaasin speseis oA 3eARTOR (cTaTin 109)
DepepiB B TEAHNE PISOHETD ANA (CNEN;

cncaennl (uexRayOEHIMI) OTAY;

OIS 2 (SRR HETpEpHBMI OTAM)
[
ornyer.





[image: image16.png]0000 (/p@% Hhasorer

B Teucine paGotero A paGOTINKY AOTACH GuiTs NPEAOCTABIEH NEPEPHIB 1A OTINX W
. Bpewn W MPOTOTKNTEALHOCTS Nepephisa ONPEACARIOTA MPABHIANI BHYTPENHETO
PACTIODRAKS, TPAGIIKOM CHEHS, AIABHAYATIHN TPY0BHIM IOTOBOPON WAl KOXICKTHSHSM
cornauEIHeN MeiKay paGOTomITEAeM i pabomKon (crarsa 110).

Omyer

TIONMO GTAXa 5 OGWIETOCYAAPCTBEHHE MDIJAHHKH PAGOTHIKI HNEOT IPABO Ha eXETOi
OnAQMBRNIH OTIYCK NPOAOTKINTETHOCTIHO 28 el PaBOTHIKaM, e A0CTHIINN 18-4 7T,
PIGOTHHKAN C OTPAHHEHHIMH BOJMOKHOTAN H 310POBEA NPEAOCTABARKOTES 30 el

ONpEACNCHHE Fpy T T HNEIOT A0 Ha HEOMARHBICNI OTIYCK, BOSNOKIOETS KOTOpOrO
TAXKE TDOTHCHIBIETEA § KOHTPRKTE. T PACTOp e KONTPAKTA 33 HEHCTIOTLAORIN 0TIV

PASOTHIKEM BIAZUNBAETER ACHEKHAN KONTCHCALU, GO OHI MOTYT HETIOTEIORATS €0 &
nocaeae 2w pabo.

TIo COOTRETETOYIOUEMY  S4AMICHINO  KEHUKIN TPEAOCTBIAETCH  ACKPETH 0TI
POGOTHNRY 10 SARIENNO NPEAOCTABIACTCH JONOMMTEIGH OTIYCK 063 coxpancine
5apaOTHOH NAATH 10 O2Y 58 PEGEHKON, 10 OSTINEHHS PeGEHKON BOPACTaTPEX . 0Ty ok
50 Y201y 20 EGEHKON NOKET GWTh HCTOTLI0BIH NOTHOCTIO WA 10 HACTAN TEKKE GTLON
pecia, GAOyKOR, IEOw, APYTIN  POACTOCHNRON I ONEKYION,  aKTISEEKH
OCYIESTRIAOUIM YX01 52 peGeion.

Coeprypownan patora

PAGOTa 3 TCACIANN HOpuATMHOH _TPOIOTRITENSHOCTH  PaSONETD  BpENE  NOKET
POISBOTLCH KAK 10 MINLIETHBE. PAGOTHNK (COBMCCTITERSETRO), TaK W O MRS
puGoroRaTens (cnepyposi paor) (crarsS8).

CoepaypoHA PAGOTS ONAMURIETEA 38 B 2 48c PAGOT, HE NCHEE SeN 8 TOTYTOpHON.
PIONEPe, 2 NOCACIYIOUME Y56 - e NEHee e B AROMKON pasvpe. KOHKPETHE ISP
OV 8 CAEPYYPOIYIO PAGOTY NOTYT ONPEAEIATICA  KORIEKTUBHE A0T0BOPON.
“pyaomkn 20roBopow. 1o Rexiio paSOTHHK CREPAYPOWNA PaBOra BNECTo noaKCHHON
I NORET KOMIEHEHORITCA NPEAOCTABICHAEN AOTOTHITEALIOTO BPENI OTASNS 10 e
Metice spewei,  aTpaoTamHOrDChEpRYpOHO. PaGoTa 30 Tpeacaain  HopNaAHOl
IpOAOTAITCANOETH PAGOERD BPENCI, OO 10 CORNECTITELETEY, OMARARACTEH B
JABHCHNOCTH O MpOPAGGTANNOND BpeCH W BapaBori (T 174),

Tpyaonuie cnopr

TPy A0BNH CTIOPEMN CHITAOTCH CHCYPCTY HPOBIINAC PASHOTASEHS MERAY PASOTOAITEIEN
PUGOTINKOM 0 BOTPOSAM PUNEHENIL SIKOHOMTETLCTER M APYTUX HOPNATHBHEN. SKTOB

Kupruscko PecnyGin 0 TyAe, & Takake yGI0BHA THYAA, NPEAYCNOTEHHAN B TpyAOBON
1010BOPE 1 KomAEKTHBHOM coFASENIH (cTaTia 356).

MMBAYILAIE TPYA0RHE CHODH PASSMATPHBUOTEA. KOMICCHAMIN 10 TPYIOBKN CTOPaN,
JTOAHOMOYENIIM FOCYABPCTREHIIN OPTAHON B OGABETH JAXIOPA  KOHTPOA 30 COBTOAEHHEN
TPYAOROT SAKONOARTEALCTE W cyaaw. PABOTHI 10 Chocwy BGOpY MOXET OGpATITLCH 38

PpCICICM TPYAOROFD CIOPA B KOMHCEIN 10 TPYA0BLN CHOPAN WA Yo MG
Tocymperenul Oprai B OGNETH WAKIOPA W KOWTpOIA 30 GOGOACHIEN TPY.
HKONOTEALCTES, GO N





[image: image17.png]0:00 «Mﬁ‘f »

CrIOpaX He CO3AAHA B OPTAHISALLIH, TPYA0BOTiCIOp NOIEAIT PACCNOTPCHIIO HETIOCPEACTREHO
ONHOMOYEHHIN FOCY ABPETECHAN OPFEHON B OGIACTH HAIOPA

W KOHTpOA 32 COBTOACHHEN
“TpYA0BOTO SAKOHONETENLCTBA M b cyjie (cTamsa 412).

Kaaobu

B 3axome (O NOPRAKE paceNOTpeNA oBpaueunt paKaai (01 4 Mas 2007 r02) corepaaTen
IPABOBHE HOPA, KACHIOLUAGEA YCTANOBNEHHSIX WH(OPNGLIIONHEDX KBHAIOR, 110 KITOPEN
FPAKAIE NOFYT HO1ABATS Ka105H, anpoch 1 oGpalea. CTATHA 8 YETaHIBINBICT BPENCIE

pasKH A paccuoTpertia oBpaueit — 15 el © NONENTA TOIYEHA 414 oBpauicri,
KoTopie 1 TpeByI0r JOTOTHTCALHOTO ayseis Wi paccreaoBad, it 30 el ¢ vowelTa
HOAYEHIA 1A OSPALLEHH, KOTOPIE TPEGOT A0MOTHHTETHOTO PaCCTEAOBGLIAS

32.Kparsanh 0630 HALIONAILIION 39KONOTATEALCTRA: GEXONACHOCTS W FHIHENA YA

ipao na Gesonaciocrs i rurvey Tpyaa () yerananneacrea Konerimyuei Ksprisciof
PecnyGaukon. B cooroercTait co cramsei 42 rpaxane KuprinckoR Pecnyomict it rpiso
1 GB0G02 TPy, PACTIOPRKATLCA CRoWA GTIOSOGHOGTANI K TPYAY, Ha BHIGOP MpodDecr K poi
SANRTH, XpAIY  YCTOBHA TPy, OTBEAIOLIE TPEGOBaNIARN GCO0NACHOCTI H FUTHCI, 3 TEKKE

paBD K TOAYUEHIC ONIATH TPYAS, He HIKC YCTAHOBICHHOTO' SAKOHON MPOAITOHOTO
.

Passen, nocsauennu BI'T, coneprtea o Tpyaosow Kxogexce Keiprncwofi PecmyGan,
VoTopsi 6w mpna | ok 2004 1012, O YCTRHABIHBAET OGRIHHOCTH AGOTOATENA B SacTit

eomesciu Toyaonoll SCROTACHGET, TPEAYCNITPHBIET FOCYSPETAEHAGE PETVIHORAHS B
e 73300 GeAONSCHOCTH  TOTICUBSET OEHATETLET CANOFD PAGOTIINK B 3T T
e TApTIPYETEs TPYA0RSA GSONICHCT, OGYAEHIC W WHCTPYKTRK, CAHUTIpINE
Tenonn, camapoGuTosoe W aewcGuo-npopuKTINCKoe_ogcaywimane. Kogese
s S0 coNA  ACTTETOCTH CaYS OXPH TPY 2, PACCICIORINAA 1 YETa
eacrn

X CAYAED 40 IPOHSROACTOE  TPOPECCHONATLIX 336O1ERANNR, BUNAT 105O0H
W owmencaul 3 0coBie YCIoBA TPy

1 asrycra 2003 roxa s cuny serymua 3axon Kupriscxof PecnyGin O oxpe 1y,
oTopi YCTANABMBACT NPIBORE PINKH,PErYHPYIOULIE OTHOLIA MEAAY PABOTOMTEASN
@ pTAKaY, 1 WAIPABACH 8 CODABHH YGAOBH TPYA, OGECTAMBSIOLUIN OXPAY X 1

oponsa COTPYQUIKOR 1 paOYEN NECTE. JAXON YCTMHARINBACT OCHOBHSIC HATPIAEHAT

Tocvpeaeiof TONTHRH b OGTACTH OXPAIN TPYAA W IPHILATI TOYASPCTOHIOTO
o OXPGH TPy

Obecnesenc

JOCTYTA COTpYAWNKOD _FOCYIAPETCHHUX  OPTaNOR W npeacTamiTerei
OGUECTBEHIOT0 NOHMTOPHITS, GTBCUIOUIAX 53 OXPANY TPYAA W COLUATLHOE CTPAXORRIHE, A1A
povepin CAom TPYAA 1 MED GEIOTICHOCTI TPYAA B OPIANIGALIN 1 PIGEIEAONHAL
HeCHALTHAX CAy YA€ 1A TPOWIBOACTHE IPOqeCCIONATLII 3Gl

Co caoellCTopon COTpYANNKN OGN TIDOXOANTS WANATENE (TP TOCTYTAGHUN 3 PAGOTY)
o e EpHONNICCKIC  NCAWUIICAHE OCMOTPH,  OOYYEINE 1t NEPHOLINESKHR
TPy TR 1 TpEORINAN GeI0MAGHOETI (CTRTLA 12), 8 TAKKS HAGTHOT B AEHEGH0-
V10 pMITEA AN NCPOTPAEIRY, KOTOPIE TIPCATAIRIOTH MEAMUHICKHN YPEARACHIEN, ST
ok onnanager paoroTens (cTares 16).




[image: image18.png]am«/@a¢ Hunsds

4. CICH NIPOBEIbI B TOCYIAPCTBEHHBIX HOPMATHBAX

AL kor0vECKHE W ComMaTLIME CTaIApTA Beesmproro Ganka. Cranaap 2

Tlonokena Beewnproro Gar

oS Tpyaa wsaoen » cranaapre CIC 2. Opraraiaes-

[ ————
et Sexnmcini yc 10w Y.

Kanovese uean C3C 2
+ Obecnesurs Gesonacrocts v

abouen ecTe;
Occnesii, crpaseaisoe oTHoweIe K PICOTHHKAN MPOGKTE,  HCKTOSHS
MCKDHMIRALIIO 1 COTAB0 A1 BCEX PABHAE YCIOBH,
Oecnewms, sauy paBOTHNKOD (POEKTE (BKAIOYAA TPEACTABHTEACH YN
DY KL, UL OIS DIGHICCKHN BOSMOKHOCTANH, CTYIEHTOR 1
Mato0BecTEAAX W HEGAAONOTy i cewell, A€TE (KOTOPHIE B COOTBETETSN K €O
cranzapTon CIC 2 ROCTHTAIN TPYAGETOCODHOTO BOSPACTS) H MHTPAITOS), PAGOTHHX0E
10 KOHTOXTY, AGGTHHKOR 5 HACA MESTHORO COOBUIEETBY (XTeei)  paoTinon
J
He JOnYCTITS, HETOA3ORIONE 10551 GO TPHHYITEALHOTD WIM AETEKOTO TPYSS;
TIOAACPRaTs LN ChOBORS OCCONALHE M KOIEKTHBIMX COFTAUIEHHF, G 310
" TIPOTSOPENIHY HALHOKLILIONY XIOITETLCTDY;
TIpeJOCTaiT, PAGOTHMKAN TIPOGKTS AOCTYTIHE CPEACTS, € NONOLLNO KOTOpEX it
NOFAH 61 JOROCHT 20 PYKOBOAETER DOTPOCH, BUIBIOUIE Y HAX 03ROHEHHOCT.

Paomumkan Gyser npeocTaBIcHS HTkas, TOWATHA WHDOPNAIIIA 1 AOKYMENTILIA 06
yerommax wx wala wa pabory. B e Gyayr ioxeut . npasa  coorsercrann ©
ORI SRKORONTENCTION 4 TpeGoRHu CIC (ROt  KomeKTHBI
Gorsacn) — PR, SBAE © PO SACI, S9PaSOTIOH TAATOR, SaEPXYPOIOH
AG0TO, KONRCHGOLUON  COLTIKETON. 370 GapYALA GYCT MPEAOCTAATATLEA B Cavow
Vanane o, A AR, KoL Y10 PIBOT GYAYT BocHTLER Sy
e noapoGias uopuatnk o6 CIC Beespioro ks 0crymia 1o censa
‘i wordhank o witonmentaland-socil:
ramenorkirifenvironmentland socil. sandards 1

hipproects-beta.vsemimybank orgprject-operations/envitonmental-and:
fames wironmental-s

oenen,

il

JENIE N ——

o

Cpamrennian Taamn_TpeGossmi Beewipiro

3 " Gua  obnacrn BIT
FocyspeTaen nopsarib0u Kiaprocko Pecn

Rawwentic
Tpebomamalnposerts »
PO Gae
Kuprsexoil PecayGamen

i Btk i b ol

©cu Ocuomse Tpcoma
g [





[image: image19.png]000« Jpucosy flofusor

 Thceenue npoueaypsl | + OORSICAbNO HaTH e

A Veroma tpyzan

ypaaneie YIPABICHI ThyonuiN | THCANEHHAX TPYA0BHX
pyaomun pecypeasin souTpaxTos, BKIOAROWAY 8
omomema | + Yeaomun wava v e mpoLeayps  ycToBHa
pory. v i pary.
« Hetonyuere + Cyuectayior tpeGomaia o
e — nesonyuenn
conganne puan e
pr— P ——
« Oprawsum « Oneyremmyer kaxoe o
paGomucon. opuaieckoe TpeGosae s
« MowroromalIyT, | sacr naawos ynpassenn
senowm TIVOCC Ty pecypeas
nogpaznos.
Ty < Sanper [+ Sanpeeno wenoawsoneTs
pysomsx pecypeon | wenonusomanne arcRoro | AcToRHA TPy (e e
. 1a2er).
« Jager va | » Sanpeeno wenoswsonrs
Jre— [rot——
apyeaunor
e | T oswomn paomnson | o m corpy o,
wosmxaios | npobormos o paoraouis  pausax
T N [ s —
pepoGoratnmexpen | sorosopos, onpern
NP, MPK ke spenycuorper

« Perucrpais xa06 n
[ p—
aclcran npexyeworpen o

Jacone 4O nopaee
[ —
e,
- Bes0msEHocT 1|+ o Kaxaoro mpoekTa | & L oracaumuen mpoeeTon e
" B LT S —
pocaype noRpoGian mpouaypa.
* Toctosann,

* Tocbomum, xaciounees
acuouneou T | 3o paGormnson,

paGounon, oy | 6yseus oo,
Jro—

opuon
uin—

oo peruerpan
Wecvacrin cayacs,
nosvoToms naawon acheranl





[image: image20.png]vl o

Cayaacs, noararOBK
‘naawos aeicrani npi
BoOBEHIN
et
curyaun, peusent
sonpocos.

TP BOHRHOBCHI
apesnutainix cHTyaLi

 Momopusr

eroen peSosani
BT BIT.

e Vermmmaor o | Torbwa ccnpiain |

pasomunios s pr——

- M
wopacr
rom—

o Vimmamaopacr |+ pabory _ paspediactcn
21n i v paory - | npuwAaTe T cTape 14
s R, HO ToAKD ¢ paspeEHKA

« Peeiox s onpacre 1418 | oneryia.

7 Mok Gumh TPWIAT [+ JpeETCR TPUATESTS X

W paory | puoreereisopacre 1418
npussexaricn k pabore | g, ccan o

pasora
B B i
yeromax. o One YeAOR TPYIE

5. OTBETCTRENMBIE COTPY KN

P —— R
Caeayoue e

" Gseencammaor pesmsuno wacronueh 1YTP;

Obecneuumaar wowropin coGmozenus TYTP (nepe T, 3K WasHyTon paors ¥
o) ororoney b BT o

oTponpyior Apouece. MOAOTOR KONTPIKTOR & CORTRETCTAMN ¢ TOAOKEIANH
ctomero IVTP:

TP coomaETeTy IO NONITOPHT COGORENA OGRATERETS  TPSGouan LT,
o ssooATENCToON Kulprascko PecnyGane;

Kompompysr CCONOIEINE HPOLEAYPH YIPIBIEIS PIGOEH CHIOH,
Oethoummor cobnoe cTanapron BT wa PUGONEN NECTE 8 COOTBTETRN ©
Saonosatenscraon Kupruncaol PecnyGane s cepe BT

odeimenaaor COOTITETIYIOUIR MOWTOPAIT 1 TPORORKT 213 PASTTIAKGR TPNAC,
nocwenme VTP W BTy ks i

cencamiaor wostopunr papaBonon, sneapenin MPK, & Tacxe wibopupossin
oy o paGOTHAEDR O EHORH 38  IPQUEAVPRN oo MPX:





[image: image21.png]vl o

Cayaacs, noararOBK
‘naawos aeicrani npi
BoOBEHIN
et
curyaun, peusent
sonpocos.

TP BOHRHOBCHI
apesnutainix cHTyaLi

 Momopusr

eroen peSosani
BT BIT.

e Vermmmaor o | Torbwa ccnpiain |

pasomunios s pr——

- M
wopacr
rom—

o Vimmamaopacr |+ pabory _ paspediactcn
21n i v paory - | npuwAaTe T cTape 14
s R, HO ToAKD ¢ paspeEHKA

« Peeiox s onpacre 1418 | oneryia.

7 Mok Gumh TPWIAT [+ JpeETCR TPUATESTS X

W paory | puoreereisopacre 1418
npussexaricn k pabore | g, ccan o

pasora
B B i
yeromax. o One YeAOR TPYIE

5. OTBETCTRENMBIE COTPY KN

P —— R
Caeayoue e

" Gseencammaor pesmsuno wacronueh 1YTP;

Obecneuumaar wowropin coGmozenus TYTP (nepe T, 3K WasHyTon paors ¥
o) ororoney b BT o

oTponpyior Apouece. MOAOTOR KONTPIKTOR & CORTRETCTAMN ¢ TOAOKEIANH
ctomero IVTP:

TP coomaETeTy IO NONITOPHT COGORENA OGRATERETS  TPSGouan LT,
o ssooATENCToON Kulprascko PecnyGane;

Kompompysr CCONOIEINE HPOLEAYPH YIPIBIEIS PIGOEH CHIOH,
Oethoummor cobnoe cTanapron BT wa PUGONEN NECTE 8 COOTBTETRN ©
Saonosatenscraon Kupruncaol PecnyGane s cepe BT

odeimenaaor COOTITETIYIOUIR MOWTOPAIT 1 TPORORKT 213 PASTTIAKGR TPNAC,
nocwenme VTP W BTy ks i

cencamiaor wostopunr papaBonon, sneapenin MPK, & Tacxe wibopupossin
oy o paGOTHAEDR O EHORH 38  IPQUEAVPRN oo MPX:





[image: image22.png]000 fuceip forien

TIDOROIAT peryaapHsi NORKTOPIIE W TpesocTABTHOT PYKOBOACTRY OTIETHOCTS
ertimocnncucrens oSecnec BT,

‘Ofiecnewasor cobozeite Koaexca nosesenns poTHHkos

TIpH BOAFOTOBKe ORI KoNTpakTon ko & K TpeGonass B acri [TV TP w .
B cooraercrus  Tpedosanon TYTP u BT, o

(Cobmoams VTP  TpeGosania s sacru ST koropuie MpOHCAHS b KOMTPAXTax. Eci

OIIECTIO PAGOWX (OO + 10 KOWTPATY) MpEBHILAET 50 HEAOBEK, TO IO
‘puspaborars cobcraeae TYTP w uiaws BIT;

Kowtpouposars cobmogerne TP w TpeGossuit v uacr BI T
TIpoBoHTh et AOTHKOB 10 KONTRKTy  COBmOREHA YCTOBHT X a1 paiory;
+ Pacnpocrauans (a JocTymiof PopHe) A0TRHOCTHSI OGTIHHOCTH H YGAONA K 12
puory cpe scex paGaTHHKOR;

OaRoNITS poSorNKOB ¢ TPESORUH, KACUOUNICT OXPRHM TPY, FOBOITL
DTy TR, NOCBMLEHE Tpasy KA GERONAEHE YCIONHA TPY33 (KGTOpoe
FUpRITIPORSH SaXOHOMTENEToON Kspruekot Pecn G, PICKAN, CBIRH 1
PCTO, H EPEM GHIGKH THX KO 20 TPHCHIENOTD YPO:

Tiponomim (comeerno o creunaaicraun OPTI 10 COBTIOAENINO KOAONISEERH
COuNaAAHX TPEGORITNR) TEHMINTH, NOCATLEHE TPOLEANPE YIPATEINS TPY0BKH

s  GesomacHOCT Ty, 48 Dechecn XppexTHBON paBors;

Bhmucn  Tow, 470 ce pGoTIonKn oUNGOT  noHCATN KOAEKE RoBeAE, Epes
e, A APHETYIATL K RBOTE; CAERTL 53 cOBmOREM 070 Kogexca.

6. TIOMITHKA W IPOUETYPHI

Coraaen Tpyaonosy Korecy e 1a paGoTy  IGEIEAVIONUE GTHOWEHA ¢ PACOTHIRINK

YA OIMPATLcR 1. DHMITI HEAOTYLENNS VCKPHNHIILN 1 OGCCIESEHIA PRI
ety

Mpotcayps e wa pibory GYAYT IpOSFSHNN, IOCTYTHLNM WHPORO
BMECTICHIOETH . HESKXPINHILIONISNK (OIUNGKOR 3K DG, HERBICIN. O

Jreekol, PTG  THICPHGN TPHRMICKHOCTH, CEREYAIAON OpIETAIN
ConcraTeRA BTy erD ek orpaEN):

et © NPAENE 18 paBory YA PAECHITPHBITLEA TOTLKD 8 TON GI3AC, 1 O
TS NS OALAALIOR TPOLEIYPU, TANORIHNOH HOCTIBUNKNS

TP MPHEMOM 18 PAROTY GyAYT PCTPOTPARCH SETHE AOTRHOCTHLR OGHHOSTH ¢
[oifma———— S e p—

o wecun paTINEN GYAYT TOAMICAL KONTPANTL, BERHSIOUS <51 OTHE
Chonm paors (1pn 310w Y AoBEA GYAYY FONGATEALO RIMACHITLSA PTINKR):
Tl walhae HexsuIILIPORINGN PABOUER CHA IPEAIONENNE Gyser orAAATICH
T

Compyammein GyayT 390K SOOGHATS © IPEAIBIAFACHON PATOpACHIN TPYALROTO
oTonapi - K AN 34 300 MECALA O PTOPRCHI,

O paornkon 10 KOWTPSTY e 2T TPeGaTh. T Kikyo- G0y 3 1

ory. Echn ¢ w1 paGoy Coa KAKMANGO TS, 66 Gyer onawnTs
Patoromrens;

0




[image: image23.png]B SABHCHMOCTH O MpOYCKAeHAparoas  pAGOTHKE, YCAOB HaNA K BTy
YAV TOTOBHTICA Ha Aoy MKX: TocyAapCrOcHHON 43K J3IKE, KOTOPH TORATEH
e cropona;
Paomunan, KOrTopuN NOAET Gt CaCAHO MOWATH THCKENIYIO JOQNEHTALlLO,
COnepRAINESS ek ycom naiua i paory GyaYT PATHACHITICA B YCTHOT P
Caeayer omvemm, 4o B paukax mpoekTa He OKWOTER KIKHE-EO TpOENt,
SO ¢ KON KoMK, OBHIKD, B CIYAE NEOTXOIMOCTH, PABITIHIN
Gyaer becnesen yerw epenos;
JUn wwoctpaix paoriion Tpedyeron paspeucHic K PAGOTY, MOr0TOEE
AUINTLCR Py0RO 2eTEnSHOCTHO 8 KuprUCTANC;
Paomunce, o G e wiaae 18767
OBirtias TpOTOTRITEA TS PIGOIETD spewel He JOTHA TPEBHILATE 40 1308
Wegemo. C.yierow nATUNERNOR paGoteh NCAETH EKEIAERNAS MPOIOTRHTEILHOCTS
GONET0 BpENHN GYAET ONPCAEARTLED BHYTPEHHIN TOI0AEHURNH, YTOEPASICNNIL
PAROTOMTEIN Mo SorBcommN ¢ MEICTABITCARMN  PaSOTHAKOD (GO 13
Vracpacaeol nposomITEAOCTH AGosel ).

7. BOIPACT TPYIOBLIX PECYPCOB

axon Ketprsckol Pecnyain sanpentaet mnuaw uzaue 18 ner paorars » «onacix 231
SA0pOTAR M TRKEAX YCIORUANS, W YCTAABTHSICT OOGHE TRESORINIA B OTHOUEHHN
ontyesa, paosero speNr 1 APy yCRoRHH Tya. PAGOTOTATELL He GYIET IpHBACrars k
e waane 18 7 PaGorinKaN M7aE 18 AT POPEUIBETER PAGOTITS B OTPacAR,
e IS € K L1 OPORSA HEA0REK, T TON A7 HAX TPEAYCHOTPEHO CYOLLEE
CORPALEHNE GOHEro BpENII: PEGOTINK ¥ BGSPRETS O 14 20 16 7 — e Gance 24 s
e, or 16,10 18 1t - e Gores 36 Hacow  nezea.

o Gy BT TEORPHTY PR 65X PABTIHNOD s v
o 2o 3T PPLTIRIT GHBATIYO AORNEITANO, KITOR NOSET
Do 5 ce CORTAATO 0 PkIEIML, WILIOVRILIOE YAOETORPRHIS AIOCTS,
o, A oRPHEITI L A VCIT € MECTa O, ESTH YT ST,
' e . PoekTy, TDWNRE WACTHE NECORPCHGIETICE THLD, ¢ JOCTHTURS
aors TAXHXOORS WL G I WPl 8 e
e oo TIGUCHH £ T HEOREWIGHETIN TN Tk 0GP,
R Mok TN ST, 10 TGPt

. MEXAHIIM PACCMOTPEHIS KAIOB

Beow ocuon pSSCTIMKaN W paSOTIRRSN 10 KONTPAKTY Gyer mpeanowcn MPK, &
CoutoePETBAM € KITOPUN 01 GHOFYTGOODILAT PYKOPO3ETRY © DOMPOCA, MU y X
ofomcioet. B Mowe vaiua 1 pabory Ice pASOTINKN GY2yT GHAKONAGHS < TN
examioMOw, § TS © MEPANA ST TOTHS KIKIXANGO PeTpESE, KOTOpE MOTYT
TIHMEIATLCA B OTUOWIH A, OGPALLIOUINRGH X TONY MMM, 1o caessrs MPK
Ty i Scex pUOTINKOR OCKTS,  GYAVT OPANKTM NeOBNOMMNME  Nep
Jaoreriopmoe TpcGonans cransapra FC2.





[image: image24.png]000« /s 27 Hi=

R —_— S ——EL LR
sy o ey,

9.Cicreva paceworperus xa106 Beewnpioro Ganka

PABOTHNGN MOTYT OAIBT 41061 4epes CYLIEETYIOUNE NEXEHHING PAGCMOTPEHHA K310,

pEaaracuc i ypomenpoc, it sy Caypaccuorpeta X106 (CP). CPA
JRCCHITHISIT TonyiEe 300 3 pSTIARUNE cpoR, IO PEUNTL CHTAILE ¢
POSETOM OTOCE SO CAFONEHIOET. PAGOTHHRN TPOSKTa NOTYTIOASTL K105 0
Wm0 KowWecHo BOMUPIORO. GRS, KITOpU OTPESEIAET, G4 24 8 pEpIITITE
ecoGmoRes B i cobemenioh T PO TN KBKCH-1AGO 953 (1t
owet Gty e okl G0 3. K00 MOTYTTOSARITCH 210G 3pss 057E
oo, o Bopoc, KLU GERGOWCIOCTS, GATH JOREREN 10 COcRE BEEMIPIORD

Guma, 8 pycosoicsy Gua Guna IpeiOCTITCN  BOWOKNOCTS  TPEATpHATTL
cooTseTeTayioLUe Nepi.

Vingopwaies o Tow, kax noasa xarcbul 8 CPK Becapioro Ganwa, AocTymia v

i ke ctsand-services

Hhopuatn o Tow, K s 06  Hrcnesao Beespuoro Gk, 2oy
acaine sy inspestionpanel g

Commwas rorms 003
= T Tommoen Tegon i
Tz Y e A i TF75o7250 m‘z
2| Mo B 6 fon oot lo3c5/557 5, /o,
S s g oo
e e O -
H =i e
Gal
=
)
it

»




































































� Bishkekteploset became a municipal enterprise on August 8, 2024. It occurred after registration in Justice authorities with organizational and legal form “municipal enterprise”. Prior to that, the enterprise was a branch of OJSC “Electric Power Plants”.


� �HYPERLINK "http://teploseti.kg/content/page/76"��http://teploseti.kg/content/page/76�


� �HYPERLINK "http://teploseti.kg/content/page/76"��http://teploseti.kg/content/page/76�


� �HYPERLINK "http://teploseti.kg/content/page/76"��http://teploseti.kg/content/page/76�


� �HYPERLINK "http://teploseti.kg/content/page/76"��http://teploseti.kg/content/page/76�


� �HYPERLINK "http://teploseti.kg/content/page/76"��http://teploseti.kg/content/page/76�


� �HYPERLINK "http://teploseti.kg/content/page/76"��http://teploseti.kg/content/page/76�








